INSURANCE LEAD QUALIFICATION

CONVERSATIONAL AI PLATFORM

Product Requirements & Solution Architecture Document

Document Version: 1.0

Status: Draft for Executive & Engineering Review

Prepared for: Product, Engineering, Architecture & Investor Stakeholders

Classification: Confidential — Internal Use Only

## Document Control

| Field | Detail |
| --- | --- |
| Document Title | Insurance Lead Qualification Conversational AI Platform — PRD & SAD |
| Version | 1.0 |
| Status | Draft — Pending Stakeholder Sign-off |
| Owner | Product & Engineering Leadership |
| Distribution | Engineering, Product, Architecture, Investors |
| Review Cycle | Updated at end of each project phase |

## Table of Contents

Document Control	1

Table of Contents	1

Executive Summary	1

Why This Matters	1

1. Business Objectives	1

1.1 Primary Goals	1

1.2 Success Metrics	1

2. Scope	1

2.1 In Scope — Phase 1	1

2.2 Out of Scope — Phase 1	1

3. User Personas	1

4. Functional Requirements	1

FR-001 — Conversation Entry	1

Acceptance Criteria	1

FR-002 — Dynamic Qualification	1

Customer Information	1

Life Insurance Inputs	1

Health Insurance Inputs	1

Qualification Outcomes	1

FR-003 — AI Decision Engine	1

FR-004 — Agent Routing	1

FR-005 — CRM Synchronization	1

FR-006 — Admin Portal	1

5. Non-Functional Requirements	1

6. Regulatory & Compliance Considerations	1

United States	1

European Union	1

Required Controls	1

7. Solution Architecture	1

7.1 Architecture Overview	1

7.2 Technology Stack	1

7.3 OpenClaw Agent Responsibilities	1

7.4 Supabase Data Model	1

users	1

conversations	1

leads	1

agents	1

audit_logs	1

7.5 Core API Endpoints	1

7.6 Security Model	1

8. Delivery Roadmap	1

9. Open Questions Requiring Stakeholder Input	1

10. Recommended Next Steps	1

# Executive Summary

This document defines the business requirements and technical architecture for an AI-powered conversational platform that qualifies prospective Life and Health Insurance customers and routes qualified leads to licensed agents. It consolidates and supersedes the earlier working notes into a single reference for Product, Engineering, Architecture, and Investor stakeholders.

The platform replaces manual, first-touch lead qualification with a 24×7 conversational agent that captures customer intent, applies underwriting-aligned business rules, scores leads, and hands off qualified prospects to the right agent through CRM integration. The goal is faster agent response, higher conversion, and materially lower cost per qualified lead.

The recommended approach is a phased build on OpenClaw for conversation orchestration and Supabase for data, auth, and backend services, deployed first as a six-week MVP and hardened into a production-grade platform over two subsequent phases.

### Why This Matters

- Insurance buyers expect an immediate, always-available response; manual intake creates lag that depresses conversion.

- Underwriting-aligned qualification logic, applied consistently by AI, reduces wasted agent time on unqualified leads.

- A modular architecture (OpenClaw + Supabase) allows the MVP to ship in weeks while remaining extensible to voice, multi-language, and multi-tenant SaaS use cases.

# 1. Business Objectives

## 1.1 Primary Goals

- Automate first-level qualification of Life and Health insurance leads.

- Improve lead-to-agent conversion through consistent, rules-based scoring.

- Reduce operational cost per qualified lead.

- Provide 24×7 customer engagement and intake capacity.

- Accelerate agent follow-up speed on qualified leads.

## 1.2 Success Metrics

The following key performance indicators define success for the initial release and should be reviewed at the end of each deployment phase.

| KPI | Target | Notes |
| --- | --- | --- |
| Qualification completion rate | > 75% | Share of engaged users who complete the qualification flow |
| Lead handoff success rate | > 95% | Qualified leads successfully synced to CRM and assigned |
| Agent response SLA | < 1 hour | Time from handoff to first agent contact |
| Customer satisfaction (CSAT) | > 4.5 / 5 | Post-conversation survey |
| Cost reduction vs. manual intake | > 40% | Fully loaded cost per qualified lead |

# 2. Scope

## 2.1 In Scope — Phase 1

- Conversational AI intake for Life and Health insurance prospects

- Life insurance qualification logic

- Health insurance qualification logic

- Automated lead scoring

- CRM integration (lead, transcript, and qualification sync)

- Agent routing and assignment

- Operations and analytics dashboard

- Consent capture and audit logging

## 2.2 Out of Scope — Phase 1

- Premium quote generation

- Claims processing

- Policy issuance

- Payment collection

- Full underwriting decisioning

These capabilities are candidates for later phases once the qualification and routing flow is validated in production.

# 3. User Personas

| Persona | Description | Primary Need |
| --- | --- | --- |
| Customer | Prospective Life or Health insurance buyer engaging the chat | Fast, relevant answers and a clear next step |
| Licensed Agent | Receives and follows up on qualified leads | High-quality, pre-qualified leads with full context |
| Operations Admin | Configures qualification rules, scripts, and agent assignments | Flexible, low-code rule and script management |
| Business Admin | Monitors performance and ROI | Clear analytics and reporting dashboards |

# 4. Functional Requirements

Each functional requirement below includes an identifier for traceability into engineering tickets and test cases.

## FR-001 — Conversation Entry

The system greets the user, explains the purpose of the conversation, and captures consent before collecting any personal data.

### Acceptance Criteria

- Initial response returned in under 1.5 seconds.

- Explicit consent is required and recorded before data collection proceeds.

## FR-002 — Dynamic Qualification

The system collects the data needed to qualify a lead, branching by product line.

### Customer Information

- Name

- Email

- Phone

- Location

### Life Insurance Inputs

- Coverage amount

- Smoking status

- Health status

### Health Insurance Inputs

- Family size

- Deductible preference

- Employer coverage status

### Qualification Outcomes

- Qualified

- Not Qualified

- Needs Human Review

## FR-003 — AI Decision Engine

Each lead receives a composite score derived from four weighted factors:

| Factor | Description |
| --- | --- |
| Intent | Strength of expressed interest and purchase readiness |
| Eligibility | Fit against underwriting-aligned qualification rules |
| Coverage match | Alignment between requested and available coverage |
| Urgency | Timeline and immediacy signals from the conversation |

| Score Range | Status |
| --- | --- |
| 80 – 100 | Qualified |
| 50 – 79 | Needs Review |
| Below 50 | Rejected |

## FR-004 — Agent Routing

Qualified leads are routed to an agent using the following ordered rule set:

- Geography

- License coverage (state/product authorization)

- Product specialty

- Current availability

- Historical conversion rate

## FR-005 — CRM Synchronization

On qualification, the platform creates a lead record, attaches the full conversation transcript, and writes the qualification outcome to the connected CRM.

- Supported integrations at launch: Salesforce, HubSpot, and a generic REST API for custom CRMs.

## FR-006 — Admin Portal

Operations and business admins manage the system through a dedicated portal covering:

- Conversation scripts

- Qualification rules and scoring weights

- Agent roster and routing configuration

- Reporting and analytics

# 5. Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Availability | 99.9% uptime |
| Scalability | Support 1,000 concurrent conversation sessions |
| Performance | P95 response latency under 1.5 seconds |
| Security | AES-256 encryption at rest, TLS in transit |
| Observability | 100% audit logging of qualification and routing decisions |

# 6. Regulatory & Compliance Considerations

Applicable obligations vary by target market and must be confirmed before go-live.

### United States

- HIPAA — where health information is collected or processed

- CCPA — California consumer data rights

- CAN-SPAM — outbound email communications

### European Union

- GDPR — consent, data subject rights, and cross-border transfer rules

### Required Controls

- Verifiable consent capture and storage

- Defined data retention schedule

- Supported data deletion / right-to-be-forgotten workflow

Recommendation: engage legal/compliance counsel early in Phase 1 to confirm which regimes apply to the initial launch market, since this affects schema design and audit logging requirements.

# 7. Solution Architecture

The recommended architecture pairs OpenClaw for conversational orchestration with Supabase for managed data, authentication, and backend services, fronted by a Next.js web/mobile client and integrated outward into CRM and agent-facing systems.

## 7.1 Architecture Overview

Conceptually, the system flows in one direction from customer-facing intake through to agent assignment, with Supabase acting as the system of record at the center:

- Frontend (Web / Mobile) captures the customer conversation.

- OpenClaw orchestrates the multi-agent conversation flow.

- The AI layer (LLM) generates and interprets conversational content.

- The business rules engine applies qualification and scoring logic.

- Supabase (Auth, PostgreSQL, Storage, Edge Functions, Realtime) persists and serves data.

- The CRM integration layer syncs qualified leads outward.

- The agent portal surfaces assigned leads for follow-up.

## 7.2 Technology Stack

| Layer | Technology |
| --- | --- |
| UI | Next.js |
| AI orchestration | OpenClaw |
| Agent memory / context | OpenClaw Context |
| LLM | OpenAI |
| Database | Supabase PostgreSQL |
| Authentication | Supabase Auth |
| Storage | Supabase Storage |
| Backend logic | Supabase Edge Functions |
| Product analytics | PostHog |
| Monitoring | Grafana |
| Hosting | OCI (Oracle Cloud Infrastructure) |

## 7.3 OpenClaw Agent Responsibilities

Conversation handling is decomposed into five specialized agents that hand off sequentially:

| Agent | Responsibility |
| --- | --- |
| Intake Agent | Collects customer and product-specific information |
| Qualification Agent | Evaluates eligibility against business rules |
| Compliance Agent | Performs consent and regulatory checks |
| Matching Agent | Routes the lead to the appropriate agent |
| CRM Sync Agent | Creates and updates the lead record in the CRM |

## 7.4 Supabase Data Model

The initial schema covers five core tables. Field lists below are the minimum viable set; types, constraints, and indexes should be finalized during sprint planning.

### users

- id, name, email, phone, consent, created_at

### conversations

- conversation_id, user_id, status, language, score

### leads

- lead_id, product, qualification, assigned_agent

### agents

- agent_id, state, specialty, availability

### audit_logs

- timestamp, event, payload

## 7.5 Core API Endpoints

| Endpoint | Purpose |
| --- | --- |
| POST /conversation/start | Initialize a new qualification conversation |
| POST /qualification/evaluate | Run the scoring engine against collected inputs |
| POST /lead/assign | Assign a qualified lead to an agent |
| POST /crm/sync | Push lead and transcript data to the connected CRM |
| GET /dashboard | Retrieve aggregated metrics for the admin portal |

## 7.6 Security Model

| Control | Approach |
| --- | --- |
| Authentication | Supabase JWT-based sessions |
| Authorization | Role-based access control (RBAC) |
| Encryption | TLS in transit; AES-256 at rest |
| Audit trail | Immutable audit logs for all qualification and routing events |

# 8. Delivery Roadmap

| Phase | Duration | Scope |
| --- | --- | --- |
| Phase 1 — MVP | 6 weeks | Core chat experience, qualification engine, CRM sync |
| Phase 2 — Routing & Insight | 4 weeks | Agent routing rules, analytics and reporting dashboard |
| Phase 3 — Scale & Reach | 6 weeks | Multi-language support, performance optimization |

Total estimated timeline to a fully optimized platform: approximately 16 weeks from project kickoff, assuming requirements below are resolved before Phase 1 begins.

# 9. Open Questions Requiring Stakeholder Input

The following decisions materially affect schema design, compliance scope, and architecture, and should be resolved before development begins.

- Target market: United States only, or global from launch?

- Product scope: Life only, Health only, or both at launch?

- Target CRM: Salesforce, HubSpot, both, or a custom system via REST API?

- Is a dedicated agent portal required at launch, or is CRM access sufficient?

- Is voice channel support required, or is text-only acceptable for Phase 1?

- Is human takeover/escalation required mid-conversation?

- Will the platform need to support multi-tenant SaaS deployment for multiple carriers/agencies?

# 10. Recommended Next Steps

- Resolve the open questions in Section 9 with business and investor stakeholders.

- Convert this document into section-wise BRD and FRD artifacts for formal sign-off.

- Produce a detailed architecture and API specification for engineering handoff.

- Build a sprint-ready backlog with Jira epics and user stories.

- Develop sequence diagrams for the core qualification and handoff flows.

- Confirm the Phase 1 MVP roadmap and resourcing plan.